## Criterion B: Record of tasks
Task number	Planned action		Planned outcome				Time estimated		Target completion date			Criterion
1	Interview client		Received Reply				15min		May 15 2015			A
2	Programming Language Choice		Decided Language				1hr		May 16 2015			A
3	Writeup section A		Section A completed				1hr		May 17 2015			A
4	Plan basic interface design		Basic design completed				1hr		June 8 2015			B
5	Writeup section B		Section B completed				1hr		June 8 2015			B
6	Basic HTML Interface		Completion				4 days		August 31 2015			C
7	Question mixture creator		Completion				3 days		August 31 2015			C
	Question generator for each of the question types and difficulty		Completion				7 days		August 31 2015			C
	Main Quiz Page		Completion				5 days		August 31 2015			C
	CSS Style-Sheets		Completion				5 days		August 31 2015			C
	PhoneGap Interface		Completion				7 days		August 31 2015			C